GROUP 6  |  BASKET OPTIMIZER

# Work 2 Walking skeleton

30 minute sprint plan and implementation log

We have the data acquisition layer. Our next sprint is to connect one product from basket input to a visible result, using explicitly labeled stubs for components that are not implemented yet.

# Starting point and sprint goal

Starting level: Level 1 - Data in hand. The repository contains a pinned catalog of 12,288 products and working integrity checks. An end-to-end Basket Optimizer does not run yet.

Target: Level 2 - Skeleton runs. Select one real product, validate a positive quantity, load its record, pass it through candidate and selection stubs, and display the unchanged product with a clear stub label. This proves integration, not recommendation quality.

# Split the components

Proposed workstreams; Group 6 will assign members at sprint start. These are tasks, not claims about agreed ownership.

| Workstream | Task and tool | Handoff |
| --- | --- | --- |
| A Input | Streamlit form and Pydantic validation for product code, quantity, unit and maximum changes. | Validated basket item or an explicit validation error. |
| B Data | Python loader for the existing catalog; look up the selected barcode and preserve missing values. | Product record with provenance and availability flags. |
| C Pipeline | Python functions for candidate retrieval and selection; return the original product through labeled stubs. | Result with selected code, status and stub flags. |
| D Output and checks | Streamlit result table and an integration smoke test; coordinate the shared entry point. | Visible result and evidence of the complete path. |

# Thirty minute execution plan

0-5 minutes: assign workstreams, agree the shared input/output fields and choose one catalog product.

5-20 minutes: build the small components against the shared contract. Label each placeholder as a stub.

20-25 minutes: connect the components; exercise a valid product, an unknown barcode and an invalid quantity.

25-30 minutes: capture the actual result, update the real/stub log and PROJECT_STATUS.md, then commit the runnable work.

# Real and stubbed component log

Status before the sprint. Planned stubs below have not been implemented. Replace this log with observed results after running the integrated prototype.

| Component | Real today | Sprint placeholder or next action |
| --- | --- | --- |
| Catalog and provenance | Implemented: raw sample, expanded fields, source revision and checksums. | Reuse the local snapshot. Raw coverage does not establish eligibility. |
| Basket input | Not implemented. | Build a minimal form and validation for one basket item. |
| Product lookup | Catalog exists; application lookup is not implemented. | Build lookup by exact barcode; show an error for an unknown code. |
| Substitution model | No labeled pairs or trained substitution model. | Planned stub: return the original product only; do not claim similarity or suitability. |
| Basket optimizer | Not implemented. | Planned stub: retain the original item. Do not claim nutritional feasibility or optimality. |
| Result display | Not implemented. | Show the original and selected item, missing data and explicit stub status. No fabricated improvement. |
| Validation and CI | Snapshot audits and four data regression checks exist. | Add an integration smoke test and document what was actually exercised. |

# Risks and coaching needs

The main integration risk is inconsistent interfaces between components. Agree the shared fields first. Missing units, nutrient basis and environmental score context block meaningful comparisons; show them as unresolved rather than silently filling them. No observed sprint blocker has been logged yet.

If the team gets stuck, ask for coaching on the component interface, unit handling or stub integration. Once the skeleton runs, replace the highest-risk stub first: acceptable substitute retrieval, evaluated against reviewed pairs.

# Evidence and completion criteria

Working commands already available in the repository:

python3 scripts/audit_data.py --catalog

python3 -m unittest discover -s tests -v

Sprint acceptance: one input reaches a visible result; invalid input produces a clear error; every stub is identified; the smoke test passes; and the runnable implementation plus status update are committed together.

Record the actual launch command, test result, blockers and implementation commit after the sprint. This worksheet records the plan; it is not evidence that the walking skeleton has been built.